DR Test Event

November 14th – 15th 2020

After Action Client Survey

- Unit: SFS AP

- Team Leads:

- Lead (Red): Jenny Zermeño

- Secondary (Blue): Katherine Ruiz

- Alternate (Green):

- Strengths (Where we exceled):

  - Completed and documented all exercises within the allotted timeframe

  - Collaboration among the SFS units in reporting results

- Challenges (Issues resolved):

  - Logging into infoAdvantage reports in the STG environments.

- Incomplete Milestones/Objectives (Issues Unresolved):

  - All issues were resolved within the given timeframe

- Lessons Learned or Areas of Improvement:

  - Include count of all vendors prior, during, and after the failover test as an additional check.

  - Ensure ability to log in to the necessary environments prior to test

- TS Support Assessment (How did Technology Services perform/respond during event):

  - Support was available throughout the entirety of the failover testing

- Overall Event Comments/Feedback:

  - Now that the exercise has been completed, we have a better idea on timings for each unit for the testing so stand-by times should be decreased

  - Overall, failover testing was completely without any major issues